School Improvement Grant Programme II

A Study of the School Construction Advisory Services

A. Background to the Study

1. 	The broad goals of SIGP II are to assist the Government in its efforts to improve the quality of teaching and learning environments in Indonesia and to strengthen community participation and school-based management.

2.	The programme will provide one-off grants to some of Indonesia’s poorest and most distressed primary and junior secondary schools in 60 districts and it is anticipated that the schools that receive grants will spend most of the funds on the renovation of the physical fabric of the schools.

3. 	The renovation work will be managed by the schools themselves with the involvement of the local communities.  In order to provide technical assistance to the schools and quality control for the renovation process, the government will contract civil works consultants on a regional basis to provide advisory services.

4. 	There will be 10 regional technical assistance contracts covering the 60 districts.  The consulting firm appointed for each region will provide a Team Leader (TL) for the whole region, a Construction Co-ordinator (CC) for each district within the region and a variable number of School Construction Advisers (SCAs) in each district depending on the number of schools to be renovated.

5. 	Within Java and Sumatra the SCAs will each be responsible for 10 schools; in Region 8 the SCAs will be responsible for 5 schools and in the remaining Regions the SCAs will be responsible for 8 schools.  The SCAs should visit each of the schools for which they are responsible at least 4 times during the course of the renovation work.

B. Objectives of the Study

1. 	The broad objectives of the study will be to assess:

- Whether the civil works consultants selected to provide advisory services to the schools meet the requirements of the terms of reference in their contracts.

- How well the civil works consultants are performing the tasks set out in their terms of reference.

- Whether the civil works consultants are providing value for money in the provision of their services or whether there might be more cost-effective ways of providing these services.

2. 	The detailed objectives of the study will be to assess:

- The effectiveness of the TLs, CCs and SCAs in carrying out their roles in the school renovation process in the four Districts included in the study.

- The quality of the completed renovations and the impact of the work of the SCAs in particular on the quality of the renovations in the four Districts included in the study.

C. Structure of the Study

1. 	The study will be carried out by CIMU’s two full-time Civil Works Consultants (CWCs) assisted by two part-time CWCs and the School Renovation Consultant (SRC) as necessary.

2. 	The study will be in two parts:

3. 	Part One: In the first part, the CWCs will compare the management structure, qualifications, cost and performance of all ten consulting firms using data provided by the Project Management Unit (PMU), the Regional Independent Monitors (RIMs) and the individual consulting firms.

4. 	The CWCs will compare the management structure put in place in each region and the qualifications of the staff employed by the various consultants using data supplied by the RIMs and the individual consulting firms.

5. 	The CWCs will assess the comparative cost of the ten regional consulting firms in terms of their total cost, the cost per school and the cost per SCA using data provided by the PMU and the individual consulting firms.

6. The CWCs will establish whether the consulting firms are providing value for money in the provision of their services by comparing the cost of the renovations against the cost of providing the advisory services and seeing whether this is a reasonable percentage.  They will also compare the cost of the individual SCAs against the total cost of each of the consulting firms and see whether this is a reasonable percentage.

7. 	The CWCs will assess the performance of all the consulting firms in terms of the numbers of visits to each school made by each SCA and the quality of the completed school buildings using data provided by the RIMs.

8. 	The CWCs will also monitor the supervision of the consultants carried out by the PMU.

9. 	Part Two: The second part will be a study in depth of the performance of four of the consulting firms in four Districts.  The four districts will be: Kabupaten Kuningan in West Java, Kabupaten Grobogan in Central Java, Kabupaten Kupang in East Nusa Tenggara and Kabupaten Muna in South East Sulawesi.  The CWCs will observe directly the management structure and the performance of the TLs, the CCs and the SCAs in the four Districts and assess the quality of the completed buildings in those districts.

10.	The CWCs will spend six weeks in each District shadowing the SCAs and observing and assessing their work and the work of the CC in that District.  The CWCs will also monitor and assess the performance of the consultant’s TL in relation to the CC and the SCAs in each District.

11.	The CWCs will accompany the SCAs in their visits to schools and in their meetings with School Committees and Technical Teams and observe and assess their work in advising the Committee and/or Team on the renovations required, in making surveys of existing buildings, in preparing working drawings, schedules of materials and estimates of the cost of the work, in supervising the work and in providing any other management roles required.

C. Tasks

1. 	The CWCs’ tasks will include:

- Interviewing the RIMs about the performance of all of the consulting firms and correlating the results of the questionnaires evaluating the work of the consultants completed by them on their second visit to the school sites.

- Interviewing PMU staff about the performance of all the consulting firms and correlating the information provided by the PMU on their supervision of the consultants and on the staffing and cost of the consultants in all ten regions.

- Interviewing the consulting firms and correlating the information provided by them on their management structure, staffing, costs, etc.

- Preparing questionnaires for use in the field.

- Making extended visits to each District included in the study and accompanying the SCAs in these Districts on their school visits.

- Observing the work of the TLs, CCs and the SCAs in the four study Districts.

- Assessing the role, effectiveness and cost of the civil works consultants, particularly the TLs, CCS and the SCAs.

- Assessing the quality of the finished renovations or construction.

- Producing monthly reports giving details of the progress of the study.

- Extracting any lessons from the organisation and performance of the civil works consultants that might be useful for future projects.

- Producing a draft report and then a final report, assisted by the SRC, that summarises their findings and sets out guidelines for the use of civil works consultants in future projects.

D. Methodology

1. 	The detailed study will take place in four Districts in four different Regions and will focus on the work of the TL, CC and the SCAs in each District.

3. 	The detailed study will examine the management structure of the civil works consultants in each of the Districts covered; looking at for instance:

- How many CCs and SCAs were under the direction of the TL?

- How many SCAs were under the direction of each CC?

- How many school sites were the responsibilities of each SCA?

- What supervision structure was established by the TLs and the CCs?

- What reporting system was put in place?

4. 	The TLs, CCs and SCAs will all be interviewed about their roles and responsibilities in the provision of the advisory services.

5.	Each school included in the study will be visited at least twice: once during

the renovation process together with the SCA order to assess the quality of the advisory services and once when renovation is completed in order to assess the quality of the renovations or construction.  The number of schools visited in each District will depend upon the programme of the SCAs and the time available.  Not all schools in each District will necessarily be visited although the work of all the SCAs in the District will be assessed.

6. 	The School Committees and Technical Teams at each school visited will be interviewed about the performance of the consultants, particularly that of the SCAs and about the quality of the completed renovations or construction.

E. Time Table for the Study

1. 	The general study will start in March and the detailed study will start in April 2003.

| District | March | April | May | June | July | August | Sept |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kuningan & Grob/n |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kupang & Muna |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

2. 	Extended study visits to Kabupaten Kuningan and Kabupaten Grobogan will take place in April and May and to Kabupaten Kupang and Kabupaten Muna in May and June 2003.

3.	The collection of data for all ten regions from the RIMs, the PMU and the consulting firms will start in March and must be completed by the end of July 2003.  A draft report will be completed by the end of August and the final report will be completed by the end of September 2003.

F. Information to be collected

Note: much of this information will be obtained from the PMU, the individual consulting firms and from the RIMs’ reports.  The CWCs should concentrate therefore on observing and assessing the work of the TLs, the CCs and the SCAs in the Districts included in the detailed study and on collecting data relevant to the management and quality of the consultancy services and the quality of the finished buildings in those Districts that is not obtainable from other sources.

1. General

1.1	The age, qualifications and experience of the TL, the CCs and the SCAs.

1.2 Whether any training had taken place of the consulting firms’ staff concerning the aims of the programme and the duties and responsibilities of the various members of staff and if so what this training had consisted of and whether it was useful.

  - Whether all members of the consulting firms’ staff had their own transport and if not how they visited sites (especially remote ones) and carried out their duties.

1.4 How often the TLs had visited the districts and the school sites and what their role was during these visits.

  - How often the CCs had visited each school site in their district, the length of the visits and what their role was during these visits.

  - How often the SCAs had visited each school site, the lengths of the visits and what their role was during these visits.

  - The relationship between the SCAs and the School Committees and Technical Teams at each school site.

  - Whether the SCAs had produced school visit reports and regular progress reports for the CCs.

  - Whether there had been any interventions by the District Committees in the work of the consulting firms’ staff, particularly the SCAs or whether there had been any other constraints on the work of the SCAs.

  - Whether the CCs had produced regular progress reports for the Team Leader.

  - Whether the TL had produced regular progress reports for the PMU.

  - Whether there was a mechanism for reporting problems to the PMU.

2. Quality of Renovations

2.1 Whether there were major differences in the quality of the finished facilities in each District or between Districts and if so, what the reasons were for these differences.

  - Whether there were major differences in the quality of the finished facilities between regions i.e. between schools managed by different consulting firms and if so, what the reasons were for these differences.

  - Whether there was any correlation between the quality of the completed facilities and the age, qualifications and experience of the SCAs i.e. was the quality better where the SCAs were more qualified and/or more experienced.

  - Whether there was any correlation between the quality of the completed facilities and the number of visits made by the SCAs i.e. was the quality better where the SCA made more visits.

3. Quality of Renovations at each School Site

3.1	Whether the renovations at each school site were a sensible solution to the school’s problems, did they follow the guidelines and were they a sensible use of the funds available.

3.2 The overall quality of the work at each school site should be assessed using the standard Monitoring Forms RIM/9 and 10 (see attached forms).

3.3 It should also be established whether the renovations met any local safety and building code requirements.

4. Quality of Consultancy Services at each School Site

4.1	Whether the consulting firms had provided site books in which the SCAs (and the CCs) recorded their visits and their activities during the visits.

  - Whether the SCAs had assisted the School Committees with the preparation of the original proposals.  If they did not, then why not.

  - Whether the SCAs had made revisions to the proposals at a later date.  If they did, establish the reason i.e. the original proposals did not follow the programme guidelines, etc.

  - Whether the SCAs had carried out surveys of the school buildings and site and had advised the School Committees on repairs, renovations and extensions.

  - Whether the SCAs had prepared working drawings and schedules of materials for the proposed renovations.  If they did, then how detailed were they and were they useful to the School Committee or Technical Team.

  - Whether the SCAs had prepared budgets for the works. If they did, then how accurate was they.

  - Whether the SCAs had prepared programmes for the work and if they did, then how accurate were they.

  - Whether the SCAs had assisted with the management of the works i.e. with hiring labour or ordering materials.

  - Whether the SCAs had assisted with the supervision of the works i.e. did they ask for changes or demolition of work because of poor quality workmanship, did they ensure that the work was carried out to the highest possible standards, etc.

  - Whether the SCAs had assisted with resolving any problems on site.

  - Whether the SCAs had provided technical advice to the Technical Team and if so whether it was useful.

  - Whether the SCAs had provided the School Committee and/or the Technical Team with any guidance or advice on maintenance of the completed buildings.

  - Whether the SCAs had attended the meetings of the Technical Committee or the School Committee.

  - Whether the SCAs had signed off the completed work.

  - The number and frequency of the CCs’ visits to the sites.

  - Whether the CCs had made any useful contributions to the work by offering technical advice, resolving problems, etc.

  - Whether any un-professional actions were taken by either the SCAs or the CCs i.e. by asking for payments in cash or kind from the committees, the workers or suppliers of materials.

  - Whether the Technical Teams or the School Committees had any complaints about the performance of the SCAs or the CCs.

  - Whether the School Committees and the Technical Teams considered that the SCAs’ contributions were useful and beneficial to the work programme.

  - Whether the School Committees and the Technical Teams considered that the SCAs’ contribution had led to an improvement in the quality of the construction.

  - Whether the CWCs considered that the SCAs’ contributions had led to an improvement in the quality of the construction.

Note: Any reports of incompetent or un-professional behaviour on the part of members of staff of the consulting firms received by the CWCs in the course of the study will be followed up by the CWCs with the PMU and the consulting firms concerned.

| Province: | Kabupaten: |
| --- | --- |
| Name of School: | Number: |
| Monitoring Form RIM/9 |  |
| Review of Progress | Buildings, External |
| Building: |  |
| External Structure & Finishes |  |
| Element | Activity | Quality (1-4) | % Progress |
| Roof finish |  |  |  |
| Roof structure |  |  |  |
| Fascias, eaves & verge boards |  |  |  |
| Paint: fascias, eaves, etc |  |  |  |
| Gutters & flashings |  |  |  |
| Foundations |  |  |  |
| Walls |  |  |  |
| Wall columns & beams |  |  |  |
| Paint: walls & external ceilings |  |  |  |
| Windows & fittings |  |  |  |
| Doors & fittings |  |  |  |
| Paint: doors & windows |  |  |  |
| Veranda floor |  |  |  |
| Veranda columns & beams |  |  |  |
| Veranda ceilings |  |  |  |
| Foundations |  |  |  |
| External Paving |  |  |  |
| Storm drains |  |  |  |
| Water installation |  |  |  |
| Soil & waste installation |  |  |  |
| Septic tanks/well |  |  |  |
| Electrical installation |  |  |  |
| Other |  |  |  |
| Overall % Progress |  |
| Overall Quality of Work (1-4) |  |
| Comments: |

| Province: | Kabupaten: |
| --- | --- |
| Name of School: | Number: |
| Monitoring Form RIM/10 |  |
| Renovation Progress Review | Buildings, Internal |
| Building: |  |
| Internal Structure & Finishes |  |
| Element | Activity | Quality (1-4) | % Progress |
| Ceiling |  |  |  |
| Walls |  |  |  |
| Wall tiles |  |  |  |
| Wall columns & beams |  |  |  |
| Paint: walls & ceilings |  |  |  |
| Internal doors |  |  |  |
| Paint: doors, windows & fittings |  |  |  |
| Floor |  |  |  |
| Floor tiles |  |  |  |
| Chalkboards |  |  |  |
| Sinks & sanitary fittings |  |  |  |
| WCs |  |  |  |
| Water tanks |  |  |  |
| Water installation |  |  |  |
| Soil & waste installation |  |  |  |
| Shelves & cupboards |  |  |  |
| Electrical installation |  |  |  |
| Other |  |  |  |
| Overall % Progress |  |
| Overall Quality of Work (1-4) |  |
| Comments: |